## Slide 1
STATUS BRIEF
MiZanova build status
25 August – 1 September 2026
A support platform for neurodiverse students in Australian schools
67 commits · 8 pull requests merged · 484 tests passing
Notes: Open on the state of the product, not the process. Every figure in this deck is counted out of the repository, not estimated.

## Slide 2
Where the product is
Every navigation item, for all six roles, is now a real screen. No placeholders remain in the product.
67
commits authored
this week
8
pull requests
merged
21
new database
migrations
484
tests passing against
the real database
6
roles, every
screen built
Six roles: parent, educator, specialist, school administrator, platform administrator, student.
86 database migrations in total. The deployment is live, and sends email from our own domain.
Notes: Lead with the state of the thing. All figures counted from the main branch on 1 September.

## Slide 3
Permission granted, screen missing
The database already allowed each of these. Nothing on screen offered them — found by auditing our own schema against the interface.
✓
A parent can correct their own observation db/007 always allowed it
✓
A behaviour log can be corrected db/010 allowed it
✓
An IEP goal can be marked met or not three screens already showed the state
✓
A clinical note can be written after a session an error message had promised it
✓
A school can see what it pays Special Miles db/072 allowed it, nothing asked
✓
A family can read their child’s IEP and agree to it with the plan’s support hours
Notes: Say plainly: the permission existed, the screen did not. This shows we audited against the schema rather than working from a wish list.

## Slide 4
Screens that stated things they had never checked
THE FAULT
Five parent screens told a family their child was not linked — when the query had merely failed.
A confident false statement, made to the person least able to check it, sending them back through a linking flow they had already completed.
A failed query and an empty result are different facts.
!
Two dashboards said “nothing” when they meant “could not check”
!
The safeguarding queue counted the size of its page, not its incidents
!
The overview counted staff awaiting verification from a capped page
!
The Academy told a learner they had done none of a course they finished
!
The screening list hid the check nobody had given a date for
Notes: This is the strongest slide. The point: the software stopped reporting a failure as a fact. That is a maturity argument, not a bug count.

## Slide 5
New features shipped
Six capabilities that did not exist a week ago.
Student accounts
Gated on a parent’s consent, which takes effect the moment it is withdrawn.
The Academy
Courses for school staff, families and students.
The Library
Articles and case studies, with the consent a story about a child requires.
Platform billing
Special Miles invoicing schools, kept separate from schools invoicing families.
The audit log
What administrators actually do — filterable, exportable, precise times.
Push notifications
They name a count and a school. Never a child.
Notes: Brisk. The expected part of a status update.

## Slide 6
Accessibility, and checking the checks
One of these found that a check we had trusted for months was never checking anything.
The typecheck had been checking nothing.
The root TypeScript config is references-only, so tsc --noEmit silently passed everything and always had. Replaced with a real typecheck across the whole project.
✓
Real labels on the plan editor and Escape that the app actually notices
✓
Two flaking tests fixed the laptop clock runs ahead of the Sydney server
✓
Calendar contrast corrected checked against the contrast script, not by eye
Notes: Short slide. The typecheck finding is the interesting one — a check that reported success without checking anything.

## Slide 7
Getting email working: five walls
Each wall looked identical from outside — a message that did not arrive. Each was diagnosed from what the system recorded about itself.
1
The sandbox sender Refused for every recipient except our own address. It could never have invited a tester.
2
An invalid API key Returning 401 — which hid the wall behind it.
3
Gmail over IPv6 ENETUNREACH. Node has preferred IPv6 since v17; the host has no route to it.
4
The host blocks SMTP outright Ports 25, 465 and 587 all closed on the free tier. No port change could have worked.
5
Our own domain, over HTTPS A $10/year domain, verified in minutes. Port 443, which nothing blocks — and it arrives from the product.
Notes: Walk the chain. Five walls, each hiding the next. Close on the trade-off: a $10/year domain instead of $130/year of hosting.

## Slide 8
How we know it works
✓
484 tests run against the real database
as each of the six roles, cleaning up after themselves
✓
Row-Level Security decides what reaches a browser
the interface guard is convenience; the database is the boundary
✓
Every defect this week was found by using the product
all of them passed lint and passed the build
✓
A 24-page user manual now documents all six roles
written from the screens, including what the product deliberately does not do
Next: live user testing, which is what this week’s deployment work was for.
Notes: Close on evidence. The boundary is the database, and it is tested rather than asserted.